**//TODO: Team Colab Plan Spring 2021**

**Scrum Master Schedule**

**Sprint 1:** Robyn Brittain

**Sprint 2:** Georgia Fox

**Sprint 3:** Sandi Jasmer

**Sprint 4:** Shawna Staff

**Sprint 1**

**3/28/21-4/10/21**

* Create site layout, side navbar, shoplify and fetch, create footer, create home page, create contact page, banner,

**Sprint 2**

**4/11/21-4/24/21**

* Connect Shopify backend, to manage customer cart and checkout

**Sprint 3**

**4/25/21-5/8/21**

* User Search & Category Navigation / User Product View and product page

**Sprint 4**

**5/9/21-5/22/21**

* User Registration/User Profile/User Review and Ratings

**Sprint 5**

**5/23/21-5/29/21**

* Debugging/Testing

We are meeting with our client every 2 weeks to test the application and receive feedback.